BACT7507 – Project

Week 3 Lab – Solution Design & Proposal Draft Development

Project Title: Smart Parking System

Part 1 – Functional Requirements

Functional Requirements

1. User Registration and Login

- Users can create an account and securely log in.

- The system stores user information safely.

- Registered users can access all parking services.

2. View Available Parking Spaces

- Users can see available and occupied parking spaces in real time.

- The system updates parking availability automatically.

3. Reserve a Parking Space

- Users can book an available parking space before arriving.

- Reserved spaces are marked as unavailable to other users.

4. Parking Management

- The administrator can add, edit, or remove parking spaces.

- The administrator can update parking availability when required.

5. Booking History

- Users can view their previous and current parking reservations.

- The system stores booking records for future reference.

Non-Functional Requirements

1. Performance

- The system should load parking availability within 10 seconds.

- Booking confirmation should be displayed immediately after reservation.

2. Security

- User passwords must be encrypted.

- Only authenticated users can access their accounts and bookings.

3. Usability

- The interface should be simple and easy to use.

- Users should be able to complete a booking in a few steps.

4. Reliability

- The system should be available whenever users need it.

- Booking information should not be lost due to system errors.

Part 2    Scope Confirmation

| Priority | Features |
| --- | --- |
| Must Have | User Registration & Login, View Parking Availability, Reserve Parking Space, Administrator Dashboard |
| Should Have | Booking History, Search & Filter Parking Spaces |
| Could Have | Email Confirmation, User Profile Management |
| Won't Have (This Project) | Online Payment, GPS Navigation, AI Number Plate Recognition, Mobile App, SMS Notifications |

Project Scope Statement

The Smart Parking System is a web application where they can register, login, check the available parking spaces, book a parking space and manage their reservation. Administrators will be able to control parking spaces and monitor reservations. The project will focus on providing the necessary functionalities needed for an effective and efficient parking management system. This project excludes advanced features including online payments, GPS navigation, AI based number plate recognition and mobile app, because of time constraints to get the project completed in 12 weeks.

Project Feasibility (12 Weeks)

The project is achievable within 12 weeks because it focuses on the essential functions required for a working parking management system.

| Week | Task |
| --- | --- |
| 1–2 | Requirements gathering and planning |
| 3 | System design |
| 4–5 | Frontend development |
| 6–8 | Backend development |
| 9 | Database integration |
| 10 | Testing |
| 11 | Bug fixing and improvements |
| 12 | Final documentation and presentation |

Workload Distribution (2 Members)

| Member | Responsibilities |
| --- | --- |
| Bibek Acharya | Write the Project Proposal (Assessment 1) sections: Introduction, Problem Definition, Objectives, Stakeholder Analysis, Functional Requirements, MoSCoW Prioritisation, Frontend development (HTML, CSS, JavaScript), Testing. |
| Samir Sherestha | Write the Project Proposal (Assessment 1) sections: Scope Statement, Non-Functional Requirements, System Design Diagram, Technology Selection & Justification, Backend development (Python/Flask), Database (SQLite), GitHub management, System Integration, Testing. |

Equal Workload Statement

The project will be handled by the two team members equally. This will involve both members writing sections of Assessment 1 – Project Proposal. Bibek will work on the front end and user interface, and Shrestha will work on the back end, database and system integration during the development process. Both members will work together to test, bug test, document and deliver to the end goal by the end of the 12 weeks.

Part 3 – System Design Diagram

Block Diagram

User

Web Interface: HTML, CSS, JavaScript

Application Logic

Python (Flask)

SQLite Database

FLOWCHART

Start

Open Website

Register / Login

View Available Parking Spaces

Select Parking Space

Reserve Parking Space

No

|

Available?

Yes

Booking Confirmed

View Booking History

Logout

End

Part 4 – Technology Selection & Justification

Programming Language

Python

Justification: Python is easy to learn, has clean syntax and supports rapid development. It is well suited for backend web applications.

Framework

Flask

Justification: Flask is a lightweight Python framework that is simple to set up and ideal for developing small to medium-sized web applications such as the Smart Parking System.

Frontend Technologies

- HTML

- CSS

- JavaScript

Justification: These technologies are the standard for creating responsive and interactive web interfaces.

Database

SQLite

Justification: SQLite is lightweight, easy to configure, and suitable for student projects because it does not require a separate database server.

Version Control

Git and GitHub

Justification: Git and GitHub enable version control, collaboration, backup and tracking of project changes throughout development.